CA267 Week 3 - Lab Materials – Answers:
## Beech Hill Library Project:

Task 1.
Make a list of these stakeholders and explain why they will need to be consulted on the project.

- Principal, Students, Teachers/Educators, English Dept, Parents, Librarian

Task 2.
Having consulted with the stakeholders that you have identified, list the assumptions, risks and dependencies that you have made regarding the project. Also, explain what is in scope and out of scope for the project.

- Assumptions: There are books, There are computers, Teachers will need training in the system/library

- Risks: Existing computer systems are too slow for a new library system, Can’t handle many students at once,

- Dependencies: Librarian will maintain system (in relation to books)

- In-Scope: The library, the staff, the students
- Out-of-Scope: Book’s condition,

Task 5.
As the Test Analyst, you have worked with the Business Analyst to identify the requirements for all the remaining main functions of the Beech Hill Library System and development of the system is underway and the system will be available for test soon. You are aware that there will be bugs in the system. Work with the Business Analyst to develop an approach to finding the bugs in the system. Explain which parts of the system you want to work on and why.

- To find bugs, students/teachers/librarians will report bugs that they find while using the system

- The loaning system is the most important part of the system
- The system to view available/not available books is important for students and useful for librarians keeping track of books

Task 6.
Your boss in TestABC has contacted you to ask how long the testing phase will take for the Beech Hill Project How will you go about estimating how long the test phase will take and what things do you think are the most important to consider? Why is this task difficult to do?

- We will break larger tasks into smaller tasks, then estimate those.
- We will account for faults to occur

- The most important things to consider will be the more business critical parts of the system, such as the loaning system

- This task is difficult as the effort required is indeterminate, as we cannot predict how many fault/their severity.

Task 7.
As Test Analyst and Business Analyst you are working together to plan the User Acceptance Testing phase in detail. Work together to identify what exit criteria should apply to this phase of testing. From the exit criteria that you have identified, which could be relaxed if the project goes off course.

- The cost of the project could be an exit criteria, as the school may only have a certain budget for it
- All the users that are involved are satisfied.
- All major bugs found are resolved and re-tested.
- Time constraints.

- We could relax that “all users are satisfied”
- We could relax that “all major bugs are found”, given that all business critical ones are resolved and re-tested

Task 8
For one of the requirements identified in Task 3, write a test case for the requirement. Use the test catalogue provided. What types of defect might you find during the testing phase? How would you decide which defects to fix first? Explain the process that you would use to decide this.

- We might find defects related to when multiple users are trying to view/borrow the same book

- The more business critical bugs should be fixed first.
- We will consult with the business/business analyst to decide this